Sprint 10 Planning Document

For the Girl Scouts of America Badge Tracking Application

By

Matt Eck

Michael Glosecki

Nathan Martz

Ryan Schroeder

Of Team Cookie Council

**Sprint planning document for Sprint 10**

|  |
| --- |
| **GOAL: Finish** |

-Start and finish Pages

* Finish Finance(10)
* Edit Capability on finance and Events(10)
* Shopping list(20)
* Make Payment capability on finance(10)
* Make Installer(20)

-Manage Scouts

-Manage Finance & Events

**\*Hours will be deducted from the backlog then Re-Factored**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Week 1 Tasks** | **Mon**  **3/28** | **Tue 3/29** | **Wed 3/30** | **Thu 3/31** | **Fri 4/1** | **Sat 4/2** | **Sun 4/3** | **Work Remaining** |
| **Financial** |  |  |  |  |  |  |  | 0 |
| * **Nate** |  | 3 | 2 |  | 2 | 3 |  | 10 |
| **Shopping List** |  |  |  |  |  |  |  | 10 |
| * **Mike** | 3 |  |  | 2 |  | 3 | 2 | 10 |
| **Edits** |  |  |  |  |  |  |  | 0 |
| * **Matt & Ryan** |  | 8 |  | 12 |  |  |  | 20 |
| **Total** | 3 | 11 | 2 | 14 | 2 | 6 | 2 | 40 |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Week 2 Tasks** | **Mon 3/22** | **Tue 3/23** | **Wed 3/24** | **Thu 3/25** | **Fri 3/26** | **Sat 3/27** | **Sun 3/28** | **Work Remaining** |
| **Make Payment** |  |  |  |  |  |  |  | 0 |
| * **Nate** |  |  | 4 |  | 4 | 2 |  | 10 |
| **Installer** |  |  |  |  |  |  |  | 0 |
| * **Mike** |  | 3 | 2 |  |  | 3 | 2 | 10 |
| **Fix Bugs** |  |  |  |  |  |  |  | 0 |
| * **Matt & Ryan** |  | 8 |  | 12 |  |  |  | 20 |
| **Total** | 0 | 11 | 6 | 12 | 4 | 5 | 2 | 40 |