Sprint 3 Planning Document

For the Girl Scouts of America Badge Tracking Application

By

Matt Eck

Michael Glosecki

Nathan Martz

Ryan Schroeder

Of Team Cookie Council

**Sprint planning document for sprint 3**

**GOAL:** to fill the database with information to test the database and to get a good set of knowledge on mobile development and start making a test app.

All stories on product backlog

* Filling Tables with Badge information (35ph)
* Testing the Database (8ph)
* Refinement of Basic HTML pages (20ph)
* Mobile development self-training (20ph)
* Meeting with Socrates (5ph)

**\*Hours will be deducted from the backlog then Re-Factored**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Week 1 Tasks** | **Mo,**  **10/26** | **Tu,**  **10/27** | **We, 10/28** | **Tr, 10/29** | **Fr,**  **10/30** | **Sat, 10/31** | **Sun, 11/01** | **Work Remaining** |
| **Filling Tables** |  |  |  |  |  |  |  | 11 |
| * Ryan |  | 3 |  |  | 3 | 3 | 3 | 12 |
| * Matt |  | 3 |  |  | 3 | 3 | 3 | 12 |
| **Mobile Development** |  |  |  |  |  |  |  | 10 |
| * Ryan |  |  | 1 |  |  | 2 |  | 3 |
| * Nate |  |  |  | 2 |  |  |  | 2 |
| * Matt |  |  |  |  |  |  | 2 | 2 |
| * Mike |  |  | 1 |  |  |  | 2 | 3 |
| **HTML Refinement** |  |  |  |  |  |  |  | 8 |
| * Ryan |  |  |  |  |  |  |  | 0 |
| * Nate |  |  |  |  |  | 3 | 3 | 6 |
| * Matt |  |  |  |  |  |  |  | 0 |
| * Mike |  |  |  |  | 2 | 2 | 2 | 6 |
| **Total:** | 0 | 6 | 2 | 2 | 8 | 13 | 15 | 46 |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Week 2 Tasks** | **Mo, 11/02** | **Tu,**  **11/03** | **We, 11/04** | **Tr,**  **11/05** | **Fr,**  **11/06** | **Sat, 11/07** | **Sun, 11/08** | **Work Remaining** |
| **Filling Tables** |  |  |  |  |  |  |  | 0 |
| * Ryan | 3 | 2.5 |  |  |  |  |  | 5.5 |
| * Matt | 3 | 2.5 |  |  |  |  |  | 5.5 |
| **Testing Database** |  |  |  |  |  |  |  | 0 |
| * Ryan |  |  | 1 | 1 |  |  |  | 2 |
| * Nate |  |  | 1 | 1 |  |  |  | 2 |
| * Matt |  |  | 1 | 1 |  |  |  | 2 |
| * Mike |  |  | 1 | 1 |  |  |  | 2 |
| **Mobile Development** |  |  |  |  |  |  |  | 0 |
| * Ryan |  | 1 |  | 1 |  |  |  | 2 |
| * Nate |  | 1 |  |  | 2 |  |  | 3 |
| * Matt |  |  |  | 1 |  |  | 2 | 3 |
| * Mike | 1 |  | 1 |  |  |  |  | 2 |
| **HTML Refinement** |  |  |  |  |  |  |  | 0 |
| * Ryan |  |  |  | 1 |  |  |  | 1 |
| * Nate |  | 2 |  | 1 |  |  |  | 3 |
| * Matt |  |  |  | 1 |  |  |  | 1 |
| * Mike |  |  | 2 | 1 |  |  |  | 3 |
| **Meeting with Socrates** |  |  |  |  |  |  |  | 0 |
| * Ryan |  | 1.25 |  |  |  |  |  | 1.25 |
| * Nate |  | 1.25 |  |  |  |  |  | 1.25 |
| * Matt |  | 1.25 |  |  |  |  |  | 1.25 |
| * Mike |  | 1.25 |  |  |  |  |  | 1.25 |
| **Total:** | 7 | 14 | 7 | 10 | 2 | 0 | 2 | 42 |
| **Sprint 2 Total:** 88 | | | | | | | | |

**Sprint 3 Burndown**