Sprint 4 Planning Document

For the Girl Scouts of America Badge Tracking Application

By

Matt Eck

Michael Glosecki

Nathan Martz

Ryan Schroeder

Of Team Cookie Council

**Sprint planning document for sprint 4**

|  |
| --- |
| **GOAL:** Research Django Backend, begin Django implementation, Re-learn Git, and Finish HTML templates. |

* Research Django(20ph)
* Git Usage Training(12ph)
* Implement Django (40ph)
* Finish HTML (20ph)

All stories on product backlog

**\*Hours will be deducted from the backlog then Re-Factored**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Week 1 Tasks** | **Mon**  **1/11** | **Tue 1/12** | **Wed 1/13** | **Thu 1/14** | **Fri 1/15** | **Sat 1/16** | **Sun 1/17** | **Work Remaining** |
| **Django Research** |  |  |  |  |  |  |  | 0 |
| * Nate |  | 1 | 3 | 1 |  |  |  | 5 |
| * Mike |  | 1 | 3 | 1 |  |  |  | 5 |
| * Ryan |  | 1 | 3 | 1 |  |  |  | 5 |
| * Matt |  | 1 | 3 | 1 |  |  |  | 5 |
| **Git Usage** |  |  |  |  |  |  |  | 0 |
| * Nate |  |  |  |  | 2 |  | 1 | 3 |
| * Mike |  |  |  |  | 2 |  | 1 | 3 |
| * Ryan |  |  |  |  | 2 |  | 1 | 3 |
| * Matt |  |  |  |  | 2 |  | 1 | 3 |
| **Implement Django** |  |  |  |  |  |  |  | 24 |
| * Nate |  |  |  | 1 | 2 | 1 |  | 4 |
| * Mike |  |  |  | 1 | 2 | 1 |  | 4 |
| * Ryan |  |  |  | 1 | 2 | 1 |  | 4 |
| * Matt |  |  |  | 1 | 2 | 1 |  | 4 |
| **Total** | 0 | 4 | 12 | 8 | 8 | 4 | 4 | 48 |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Week 2 Tasks** | **Mon 1/18** | **Tue 1/19** | **Wed 1/20** | **Thu 1/21** | **Fri 1/22** | **Sat 1/23** | **Sun 1/24** | **Work Remaining** |
| **Implement Django** |  |  |  |  |  |  |  | 0 |
| * Mike |  | 5 | 1 | 5 | 1 |  |  | 12 |
| * Ryan |  | 5 | 1 | 5 | 1 |  |  | 12 |
| **HTML** |  |  |  |  |  |  |  | 0 |
| * Nate | 3 | 2 |  | 5 |  |  |  | 10 |
| * Matt | 3 | 2 |  | 5 |  |  |  | 10 |
| **Total** | 6 | 14 | 2 | 20 | 2 | 0 | 0 | 44 |