Sprint 7 Planning Document

For the Girl Scouts of America Badge Tracking Application

By

Matt Eck

Michael Glosecki

Nathan Martz

Ryan Schroeder

Of Team Cookie Council

**Sprint planning document for sprint 7**

|  |
| --- |
| **GOAL: Finish Badge functionality start working on other functionality** |

- Finish Pages

* Badge overview (10)
* Badge Update (15)

-Start Pages

* My Troop (15)
* Scout records (15)
* Financial tracking (10)
* Event tracking (10)
* Award tracking (10)
* Journey tracking (5)

-Badge Related Stories

-Manage Scouts

**\*Hours will be deducted from the backlog then Re-Factored**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Week 1 Tasks** | **Mon**  **2/8** | **Tue 2/9** | **Wed 2/10** | **Thu 2/11** | **Fri 2/12** | **Sat 2/13** | **Sun 2/14** | **Work Remaining** |
| **Badge Over View** |  |  |  |  |  |  |  | 0 |
| * **Ryan** |  |  |  | 3 | 4 | 2 | 1 | 10 |
| **Badge Update** |  |  |  |  |  |  |  | 0 |
| * **Mike** |  |  | 3 | 3 | 4 | 2 | 3 | 15 |
| **My Troop** |  |  |  |  |  |  |  | 0 |
| * **Nate** |  | 2 | 3 | 3 | 3 | 4 |  | 15 |
| **Scout Records** |  |  |  |  |  |  |  | 0 |
| * **Matt** |  |  |  | 5 | 5 | 5 |  | 15 |
| **Total** | 0 | 2 | 6 | 15 | 16 | 13 | 4 | 55 |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Week 2 Tasks** | **Mon 2/15** | **Tue 2/16** | **Wed 2/17** | **Thu 2/18** | **Fri 2/19** | **Sat 2/20** | **Sun 2/21** | **Work Remaining** |
| **Award tracking** |  |  |  |  |  |  |  | 0 |
| * **Ryan** |  |  |  | 3 | 4 | 2 | 1 | 10 |
| **Event Tracking** |  |  |  |  |  |  |  | 0 |
| * **Mike** |  |  | 3 | 3 | 4 |  |  | 10 |
| **Financial** |  |  |  |  |  |  |  | 0 |
| * **Nate** |  | 2 |  | 2 | 2 | 4 |  | 10 |
| **Journey Tracking** |  |  |  |  |  |  |  | 0 |
| * **Matt** |  |  |  | 2 | 3 |  |  | 5 |
| **Total** | 0 | 2 | 3 | 10 | 13 | 6 | 1 | 35 |