Sprint 1 Status Report

For the Girl Scouts of America Badge Tracking Application

By

Matt Eck

Michael Glosecki

Nathan Martz

Ryan Schroeder

Of Team Cookie Council

1. The Council estimated 45 hours to complete sprint 1 however the sprint took us 47 hours. After the sprint was completed we had 0 hours left on the story tasks selected.
2. The stories selected from the back log for sprint one were Oversight requires documentation to completed and accepted by Customer Representative and All remaining stories. We completed and revised all assigned documentation.

* Project Spec was revised by Matt
* Project plan was created and revised by all council members
* Quality plan was created and revised by Michael
* Sprint Planning Document was created and revised by Nate
* Product backlog was revised by all council members
* Burndown chart was created and revised by all council members
* Risk Plan was created and revised by Ryan
* ERD planning was performed by all council members.
* Rough draft of ERD was created by Ryan

1. The client addressed spelling errors and other discrepancies in the product spec.
2. The only risks we attempted to mitigate was the risk of not having a server to implement the system on. We did so by reminding the client of our need of a server and by researching alternative server options.
3. Project Burndown chart

Weekly Development Effort

Daily Team Effort

Team member Effort

Ryan

Matt

Mike

Nate

1. The team is confident that the product will be deliavereed to the client within the timeframe with all functionality implemented. Our product Burndown shows that our progress is a bit behind but we feel that this is due to poor estimations of tasks.