|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| # | Risk Label | Description | Likelihood | Impact | Score | Mitigation Strategies |
| 1 | No server | No server is available to us for hosting. | 3 | 9 | 27 | Build a system to be used in a local offline environment |
| 2 | Mobile | No knowledge of mobile development | 6 | 4 | 24 | The project plan will include extra time allotted for consultation and self education.  The project will not have a mobile App but fully functioning mobile site. |
| 3 | No iPhone | No Apple hardware for App testing | 4 | 5 | 20 | Use of a virtual testing environment will be used |