## Slide 1: Team Cookie Council
Girl Scout Badge Tracking Application
For The Girl Scouts of America
Matt, 1

## Slide 2: Team Roles
Scrum Master
  Ryan Schroeder
Customer Proxy
  Nate Martz
Quality Assurance
  Mike Glosecki
Database Architect
  Matt Eck
Customer Representative
  Jennifer Melton
Matt, 2

## Slide 3: Project Introduction
Purpose:
  Replace the paper documentation system currently used by Girl Scout leaders.
Functions:
  Badge Tracking, Financial Tracking, Event Tracking, and Shopping List Creation.
Proposed System:
  Web page, iOS & Android mobile application
Matt, 3

## Slide 4: Proposed Architecture
Nate, 4

## Slide 5: Project Management and Risks
Bi-weekly Standup meetings
  Briefly discuss risks and team member progress
Constant contact with team members using google hangouts application and Email updates to client
Mobile Application Development
  Meeting with Socratis Toraritis
No access to a web server
  Using WAMP to host the database locally
Nate, 5

## Slide 6: Quality Assessment and Testing
Behavior Driven Design testing from scenarios
Input Validation for correctness of functions and data
  First using dummy data, then real data
Maintenance Instructions and meaningful error reports
Nate, 6

## Slide 7: CS425 Exit Strategy
Useable web interface for record keeping
Completion of an iOS prototype that can connect to the database
Client Feedback Analysis of prototypes
Nate, 7

## Slide 8: Efforts
Matt & Ryan
  Database
    MYSQL
    ERD
  Mobile research
    Meeting with Socratis Tornaritis
Ryan, 8

## Slide 9: ERD
Ryan, 9

## Slide 10: Efforts Cont.
Mike & Nate
  Web Development
    HTML
    CSS
    Jquery
    PHP
Ryan, 10

## Slide 11: Web Page Template
Ryan, 11

## Slide 12: CS425 Exit Strategy
All goals were achieved.
Core components:
Basic, functional web application
Simple iOS app
Complete database
Mike, 12

## Slide 13: Post Mortem
Good:
Strong team dynamics
High levels of effort
Bad:
Version control and use of BitBucket
Uneven levels of effort
Mike, 13

## Slide 14: Plans for Next Semester
Refinement of basic web pages with database interactions
Completion of Android and iOS mobile applications
Matt, 14