## Slide 1: GSA: Badge Tracking Application
Team Cookie Council
Matt Eck – Database Manager
Mike Glosecki – Quality Assurance
Nathan Martz – Customer Proxy
Ryan Schroeder – Scrum Master

## Slide 2: Genesis: Inspiration / Motivation
Context:
  Girl Scout Leader Troop Management
Problem:
  Current paper record keeping system is inefficient
Concept:
  Develop a web based application which will automate some of these processes and make the information more manageable

## Slide 3: Client’s Needs
Application to manage troop records.
  Badges, Journeys, Awards, and Bridging overview and updates
  Individual Scout Records tracking
  Event Tracking
  Financial Tracking
  Shopping List Creation

## Slide 4: Entity Relationship Diagram

## Slide 6: Product Capabilities
Full implementation of all client specifications:
  Badges, Journeys, Awards, and Bridging overview and updates
  Individual Scout Records tracking
  Event Tracking
  Financial Tracking
  Shopping List Creation
Technologies Used

## Slide 7: Testing
Behavioral Driven Development
  Went through scenarios - checked for expected results.
Unit Testing
  Tested individual pages and functions
Usability Testing
  Shown to outside sources and took input on appearance and functionality
Integration Testing
  All pages were properly linked and working together

## Slide 13
Chart: Product Burndown
estimatedBurn | 554.7826 | 529.5652 | 504.3478 | 479.1304 | 453.913 | 428.6957 | 403.4783 | 378.2609 | 353.0435 | 327.8261 | 302.6087 | 277.3913 | 252.1739 | 226.9565 | 201.7391 | 176.5217 | 151.3043 | 126.087 | 100.8696 | 75.6522 | 50.4348 | 25.2174 | 0
Burn | 562.75 | 542.75 | 518.25 | 493.25 | 484 | 458 | 423.5 | 387.75 | 345.75 | 326.75 | 310.75 | 284.75 | 247.75 | 216.75 | 176.75 | 141.75 | 111.75 | 84.75 | 34.75 | -9.25 | -55.25

## Slide 14: Post-mortem
Key take-aways:
  Client Interactions can be difficult to schedule
  Stick with a plan
  Time estimations were incorrect
  Should have stuck with what worked the first semester
  Inconsistent work schedule