## Slide 1: Team Cookie Council
Girl Scout Badge Tracking Application
For The Girl Scouts of America
Matt, 1

## Slide 2: Team Roles
Scrum Master
  Ryan Schroeder
Customer Proxy
  Nate Martz
Quality Assurance
  Mike Glosecki
Database Architect
  Matt Eck
Customer Representative
  Jennifer Melton
Matt, 2

## Slide 3: Project Introduction
Purpose:
  Replace the paper documentation system currently used by Girl Scout leaders.
Functions:
  Badge Tracking, Financial Tracking, Event Tracking, and Shopping List Creation.
Proposed System:
  Web page, iOS & Android mobile application
Matt, 3

## Slide 4: Proposed Architecture
Ryan, 4

## Slide 5: Project Management and Risks
Bi-weekly Standup meetings
  Briefly discuss risks and team member progress
Constant contact with team members using google hangouts application and Email updates to client
Mobile Application Development
  Meeting with Computer Science Prof. Socratis Tornaritis
No access to a web server
  Using XAMPP to host the database locally
Ryan, 5

## Slide 6: Quality Assessment and Testing
Behavior Driven Design testing from scenarios
Input Validation for correctness of functions and data
  First using dummy data, then real data
Maintenance Instructions and meaningful error reports
Mike, 6

## Slide 7: CS425 Estimated Exit Strategy
Usable web interface for record keeping
Completion of an iOS prototype application
Client Feedback Analysis of prototypes
Mike, 7

## Slide 8: Efforts
Matt & Ryan
  Database
    MYSQL
    ERD
  Mobile Development
    Meeting with Socratis Tornaritis
    PhoneGap prototype
Ryan, 8

## Slide 9: ERD
Matt, 9

## Slide 10: Mobile Prototype
Ryan, 10

## Slide 11: Efforts Cont.
Mike & Nate
  Web Development
    HTML
    CSS
    Jquery
    Bootstrap
    PHP with SQL queries
Nate, 11

## Slide 12: Web Page Template
Nate, 12

## Slide 13: Badge Tracking System
Mike, 13

## Slide 14: Badge Insertion Page
Mike, 14

## Slide 15: Completed Components
All goals were achieved.
Core components:
Basic, functional web application
Simple Mobile Application
Complete database
Mike, 15

## Slide 16: Post Mortem
Good:
Strong team dynamics
High levels of effort
Bad:
Version control and use of BitBucket
Uneven levels of effort
Nate, 16

## Slide 17: Plans for Next Semester
Refinement of basic web pages with database interactions
Usability testing
Completion of Android and iOS mobile applications
Nate, 17