Sprint 2 Planning Document

For the Girl Scouts of America Badge Tracking Application

By

Matt Eck

Michael Glosecki

Nathan Martz

Ryan Schroeder

Of Team Cookie Council

**Sprint planning document for sprint 2**

**GOAL:** to create good structure in the database we choose to implement

All stories on product backlog

* Completion of ER diagram for database (20 ph)\*
* Creation of all database tables in ER diagram (30 ph)\*
* Rough draft of HTML pages (20 ph)\*

)

**\*Hours will be deducted from backlog then re-factored**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Week 1 Tasks** | **Mo, 10/12** | **Tu, 10/13** | **We, 10/14** | **Tr, 10/15** | **Fr,**  **10/16** | **Sat, 10/17** | **Sun, 10/18** | **Work Remaining** |
| **Completion of ER Diagram** |  | 8 |  | 8 | 4 |  |  | 0 |
| * Ryan |  | 2 |  | 2 |  |  |  | 4 |
| * Nate |  | 2 |  | 2 | 2 |  |  | 6 |
| * Matt |  | 2 |  | 2 |  |  |  | 4 |
| * Mike |  | 2 |  | 2 | 2 |  |  | 6 |
| **Creation of database tables** |  |  | 4 | 8 |  | 4 |  | 16 |
| * Ryan |  |  | 2 | 2 |  |  |  | 4 |
| * Nate |  |  |  | 2 |  | 2 |  | 4 |
| * Matt |  |  | 2 | 2 |  |  |  | 4 |
| * Mike |  |  |  | 2 |  | 2 |  | 4 |
| **Total:** | 0 | 8 | 4 | 16 | 4 | 4 |  | 36 |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Week 2 Tasks** | **Mo, 10/19** | | **Tu, 10/20** | | **We, 10/21** | | **Tr, 10/22** | | **Fr,**  **10/23** | | **Sat, 10/24** | | **Sun, 10/25** | | | **Work Remaining** |
| **Creation of database tables** | |  | | 8 | | 6 | |  | |  | |  | |  | 0 | |
| * Ryan | |  | | 2 | |  | |  | |  | |  | |  | 2 | |
| * Nate | |  | | 2 | | 2 | |  | |  | |  | |  | 4 | |
| * Matt | |  | | 2 | | 2 | |  | |  | |  | |  | 4 | |
| * Mike | |  | | 2 | | 2 | |  | |  | |  | |  | 4 | |
| **Rough Draft HTML** | | 4 | |  | |  | | 12 | |  | | 4 | |  | 0 | |
| * Ryan | | 1 | |  | |  | | 3 | |  | | 1 | |  | 4 | |
| * Nate | | 1 | |  | |  | | 3 | |  | | 1 | |  | 4 | |
| * Matt | | 1 | |  | |  | | 3 | |  | | 1 | |  | 4 | |
| * Mike | | 1 | |  | |  | | 3 | |  | | 1 | |  | 4 | |
| **Total:** | | 4 | | 8 | | 6 | | 12 | |  | | 4 | |  | 34 | |
| **Sprint 2 Total:** | |  | |  | |  | |  | |  | |  | |  | 70 | |

Insert Project Burndown Chart here when work has been done and effort added to the excel template document