Sprint 6 Planning Document

For the Girl Scouts of America Badge Tracking Application

By

Matt Eck

Michael Glosecki

Nathan Martz

Ryan Schroeder

Of Team Cookie Council

**Sprint planning document for sprint 6**

|  |
| --- |
| **GOAL:** convert Pages to Django enabled pages, and finish HTML for remaining pages |

* Implement Django(40ph)
  + Badge Tracking
  + Badge overview
* Finish HTML (20ph)
* HTML form Creation(20ph)

All stories on product backlog

**\*Hours will be deducted from the backlog then Re-Factored**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Week 1 Tasks** | **Mon**  **1/25** | **Tue 1/26** | **Wed 1/27** | **Thu 1/28** | **Fri 1/29** | **Sat 1/30** | **Sun 1/31** | **Work Remaining** |
| **Implement Django** |  |  |  |  |  |  |  | 20 |
| * Mike |  |  | 3 | 3 |  | 1 | 1 | 10 |
| * Ryan |  |  | 3 | 3 |  | 1 | 1 | 10 |
| **Finish HTML** |  |  |  |  |  |  |  | 20 |
| * Nate |  | 2 | 1 | 2 | 3 | 2 |  | 10 |
| * Matt |  | 2 | 1 | 2 | 3 | 2 |  | 10 |
| **Total** | 0 | 4 | 8 | 10 | 6 |  | 2 | 40 |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Week 2 Tasks** | **Mon 1/18** | **Tue 1/19** | **Wed 1/20** | **Thu 1/21** | **Fri 1/22** | **Sat 1/23** | **Sun 1/24** | **Work Remaining** |
| **Implement Django** |  |  |  |  |  |  |  | 0 |
| * Mike |  | 5 |  | 5 |  |  |  | 10 |
| * Ryan |  | 5 |  | 5 |  |  |  | 10 |
| **HTML Form.** |  |  |  |  |  |  |  | 0 |
| * Nate | 3 | 2 |  | 5 |  |  |  | 10 |
| * Matt | 3 | 2 |  | 5 |  |  |  | 10 |
| **Total** | 6 | 14 | 2 | 20 | 2 | 0 | 0 | 40 |