Sprint 8 Planning Document

For the Girl Scouts of America Badge Tracking Application

By

Matt Eck

Michael Glosecki

Nathan Martz

Ryan Schroeder

Of Team Cookie Council

**Sprint planning document for sprint 8**

|  |
| --- |
| **GOAL: Finish Badge functionality start working on other functionality** |

- Finish Pages

* My Troop(10)
* Scout records(10)
* Add scout(10)
* Update Journey(10)

-Start Pages

* Financial tracking (10)
* Event tracking (10)
* Award tracking (10)
* Shopping list(10)

-Badge Related Stories

-Manage Scouts

**\*Hours will be deducted from the backlog then Re-Factored**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Week 1 Tasks** | **Mon**  **2/22** | **Tue 2/23** | **Wed 2/24** | **Thu 2/25** | **Fri 2/26** | **Sat 2/27** | **Sun 2/28** | **Work Remaining** |
| **My Troop** |  |  |  |  |  |  |  | 0 |
| * **Nate** |  | 5 |  |  | 5 |  |  | 10 |
| **Journey Update** |  |  |  |  |  |  |  | 0 |
| * **Mike** | 3 |  |  | 2 |  | 3 | 2 | 10 |
| **Add Scout** |  |  |  |  |  |  |  | 0 |
| * **Matt** |  | 2 | 2 |  |  | 3 | 3 | 10 |
| **Query.php** |  |  |  |  |  |  |  | 0 |
| * **Ryan** | 1 |  | 2 |  | 5 | 2 |  | 10 |
| **Total** | 4 | 7 | 4 | 2 | 10 | 8 | 5 | 40 |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Week 2 Tasks** | **Mon 2/29** | **Tue 3/1** | **Wed 3/2** | **Thu 3/3** | **Fri 3/4** | **Sat 3/5** | **Sun 3/6** | **Work Remaining** |
| **Award tracking** |  |  |  |  |  |  |  | 0 |
| * **Ryan** |  |  | 4 |  | 4 | 2 |  | 10 |
| **Event Tracking** |  |  |  |  |  |  |  | 0 |
| * **Mike** |  | 3 | 2 |  |  | 3 | 2 | 10 |
| **Financial** |  |  |  |  |  |  |  | 0 |
| * **Nate** |  |  | 3 | 2 |  | 2 | 3 | 10 |
| **Shopping list** |  |  |  |  |  |  |  | 0 |
| * **Matt** |  |  | 4 |  | 4 | 2 |  | 10 |
| **Total** | 0 | 3 | 13 | 2 | 8 | 9 | 5 | 40 |